ISO/IEC JTC1/SC25/WG1 N 612

Date:

ISO/IEC JTC1 SC25: Information Technology Equipment
Working Group 1 - Home Electronic Systems (HES)

Title:	Action items resulting from the WG1 meeting at Grenoble, 22-26 January 1996

Source:	WG1

Project:	HES

Status:

Requested Action:	For information and action

Distribution:	WG1

Author:	Simon Garrett

Note:		Except where stated all items are due to be distributed six weeks before the June meeting in London.

SGEG 6128.DOC		Issue 1

| Project | Title |  | Action |  |  | Who |  | When |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 25.01.??.?? HES Introduction | Convenor to check the content f%noqe publication |  | Clapman |  |  | OverDue: now required 15 April |  |  |
|  |  |  | Prepare a revised version, N614, for presentation to SC25 at the London meeting |  |  | Larsen |  | June |
| 25.01.01.01 | Comparison of existing home control systems |  | Convenor to progress N550 toa Technical Report Clapmaîove2due |  |  |  |  |  |
| Colebrook to revise the¶ existing document towards a Version 2. Colebrook |  |  |  |  |  |  |  |  |
|  | All members to send contributions to Colebrook for the revision All |  |  |  |  |  |  |  |
| 25.01.01.02 Survey of standardisation activities in home control systems Convenor to progress N547 to a Technical Report Clapman overdue |  |  |  |  |  |  |  |  |
|  |  |  | Colebrook to revise the existing document towards a Version 2. Colebrook |  |  |  |  |  |
|  |  |  | All members to send contributions to Colebrook for the revision All |  |  |  |  |  |
| 25.01.01.03 HES Terminology All Project Editors to submit all HES terms not already in the HES Terminology to the Editing Committee (Bowling, Larsen, Garrett). All 15 April |  |  |  |  |  |  |  |  |
| 25.01.03.01 Interworking of HES and WAN, ISDN and Broadband Services Update N595 to include “Home Gate” concept, including a block diagram of Home Gate and a description of the functionality. Schoechle |  |  |  |  |  |  |  |  |
|  |  |  | Study N573 (TC105 Class 2/3) for possible inclusion of relevant sections. Schoechle |  |  |  |  |  |
|  |  |  | Goal: TR in 18 months |  |  |  |  |  |
| 25.01.04.02 HES Application Services and Management HES Lighting Model JTC1 N3715 now in ballot. Convenor to check with Jack Sheldon of IEC re publication if ballot approves the document Clapman as soon as ballot complete |  |  |  |  |  |  |  |  |
| 25.01.04.02 HES Application Services and Management HES Energy Management Model N591 to be developed to a stage ready for TR (along the lines of the Lighting Model, as in N560/N561) Wacks for next meeting |  |  |  |  |  |  |  |  |
| 25.01.04.02 HES Application Services and Management Application Model & Services Develop CLSE sections of N578 Garrett |  |  |  |  |  |  |  |  |
|  |  |  | Align MTSE with CLSE. Wacks to provde technical assistance to the document editor |  |  | Garrett, Wacks |  |  |
|  |  |  | Solicit information on which MTSE services are used by CEBus and EHS developpers |  |  | Wacks, Koenig |  |  |
|  |  |  | Incorporate Device Descriptor Object. Wacks to provide technical assistance to the docetvnnl editor Garrett, Wacks |  |  |  |  |  |
|  |  |  | Draft a Layer Management model to be incorporated into N578 (Ferstl). Wacks and Koenig to check if they can provide expertise. Ferstl Wacks, Koenig |  |  |  |  |  |
|  |  |  | Provide further information on the CEBus authentication algorithm, checking any patent issues. Wacks |  |  |  |  |  |
| Subiit revised documents to the WP: Editor (Koenig), Friedensberg, Colebrook, Bowling, Gerlach, revised document to become N610 Koenig (none) Document distribution All distributed documents to be sent in electronicform (e-mail or disk by post) to Garrett (garretsg@boat.bt.com) for inclusion on World Wide Web server. All 25.01.04.04 HES Universal Interface Class 1 Progress10the existing draft (N593) to a new draft N609 Introduce tolerances in Fig. 2 Insert reference on standard for high voltage isolation test on cable Include clock tolerance value (with Ferstl) Give date IEC 870 edition referred to UI buffer anl flow control description (+ Italian committee) Explain in more detail UI Registers Describe the use of TP3 in the SP connection cable Information Flow Chart (wiitö Ferstl) Supply adequate value for error management time out (Ferstl) Move relevant parts of the Companion Document (N594) into the UI document Stagnoli, assisted by Ferstl All to comment Input material: 15 March Provide a Test Report on RJ45 connector Martins June 1996 Submit the HES Universal Interface Class 1 document to Editing Committee (Bowling, Larsen, Garrett) as a draft International standard Stagnoli 15 April Present the HES Universal Interface Class 1 document to WG1 then SC25 for approval in June Editing Committee distributed before next WG1 meeting 25.01.x.xX Control,14Commands andCommunication for Buildings (C3b) Develop a model for c3b, based on inputs from N590 and unnumbered diagram from Koenig and other inputs from the WP, to include building and home interfacemodel. Examine the model for overlapping applications. Wacks June 1996 | add Class 2 & 3 information to the model (fig 4) Wacks June |  | Develop N603 (Cabling document), provide wiring layout examples for buildings, to be N613. Koenig June |  |  | Develop a document on the similarities between homes and buildings, to be N611. Koenig June |  | Check the status and scope of work in ISO TC205 SC3 (Building Automation and Protocols). Ensure an active liaison. Garrett (on behalf of Convenor) 25.01.xxxx Functional Safety for home control systems Revise N574 Rev 2, making definitions clearer, listing requirements, adding examples to the Annexe Koenig |
| Check references to ACOS documents and IEC 950 Friedensberg |  |  |  |  |  |  |  |  |

? Project number not known: the item is not mentioned in the latest programme of work, N588

.? a project number has not yet been allocated to c3b.

? a project number has not t9e been allocated to Functional Safety.